TEST PLAN

Affiliate Links Feature

Influencer Affiliate Program

| Document Version | 1.0 |
| --- | --- |
| Created Date | January 09, 2026 |
| Prepared By | Vignesh Ambalam Suresh |
| Project | SauceDemo E-Commerce Platform |
| Status | Completed |

# Table of Contents

Table of Contents	2

1. Executive Summary	3

2. Test Objectives	3

2.1 Primary Objectives	3

2.2 Secondary Objectives	3

3. Scope	3

3.1 In Scope	3

3.2 Out of Scope	4

4. Test Strategy	4

4.1 Testing Levels	4

4.2 Testing Types	4

5. Test Environment	5

6. Entry and Exit Criteria	5

6.1 Entry Criteria	5

6.2 Exit Criteria	5

7. Test Scenarios	5

7.1 Priority Classification	5

7.2 Detailed Test Scenarios	6

8. Risk Analysis	6

9. Defect Management	7

9.1 Severity Classification	7

9.2 Defect Workflow	7

10. Test Schedule	7

11. Test Deliverables	8

12. Roles and Responsibilities	8

13. Open Questions for Stakeholders	9

14. Approval and Sign-off	9

# 1. Executive Summary

This test plan outlines the comprehensive testing strategy for the Affiliate Links feature, a new capability enabling the Influencer Affiliate Program for SauceDemo's marketing initiatives. The feature introduces cookie-based referral tracking to attribute purchases to specific influencers, providing transparent tracking and compensation mechanisms.

The testing scope encompasses cookie persistence mechanisms, cross-browser compatibility, attribution accuracy, UI feedback systems, and backend data integrity. This plan addresses functional, non-functional, security, and performance testing requirements to ensure a robust, production-ready implementation.

Key Objectives:

Validate 30-day cookie persistence across browser sessions and system restarts

Ensure accurate attribution of purchases to affiliate identifiers

Verify UI feedback displays correctly on checkout pages

Confirm backend systems accurately capture and store referral data

Validate security measures against cookie manipulation and injection attacks

# 2. Test Objectives

## 2.1 Primary Objectives

Validate that the affiliate tracking cookie is created correctly with the proper attributes including name, value, expiration, and security flags when users navigate to the site via affiliate links.

Ensure cookie persistence meets the 30-day requirement across various scenarios including browser closures, system restarts, and extended time periods.

Verify that purchase attribution correctly associates orders with affiliate identifiers and transmits this data to backend systems.

Confirm UI feedback mechanisms display appropriate referral information on checkout pages.

## 2.2 Secondary Objectives

Validate cross-browser and cross-platform compatibility across major browsers and operating systems.

Assess security measures against common attack vectors including XSS, SQL injection, and cookie manipulation.

Evaluate performance impact of cookie operations and backend tracking on page load times.

Verify data integrity in backend reporting and analytics systems.

# 3. Scope

## 3.1 In Scope

- Cookie creation and management for affiliate tracking identifiers

- Cookie persistence validation across 30-day lifecycle

- Purchase attribution and backend data transmission

- UI feedback display on Checkout Overview page

- Backend database validation for referral tracking metrics

- Cross-browser testing on Chrome, Firefox, Safari, and Edge

- Mobile browser testing on iOS Safari and Chrome Android

- Security testing for cookie manipulation and injection attacks

- Performance testing for cookie operations and tracking overhead

## 3.2 Out of Scope

- Influencer onboarding and affiliate ID generation processes

- Payment processing and commission calculation systems

- Marketing campaign management and link generation tools

- Third-party affiliate network integrations

- Reporting dashboard and analytics visualization interfaces

# 4. Test Strategy

## 4.1 Testing Levels

Unit Testing:

Development team validates individual functions for cookie creation, reading, and deletion operations. Mock objects simulate browser cookie APIs for isolated testing.

Integration Testing:

QA validates integration between frontend cookie management, backend API endpoints, and database storage systems. Tests verify end-to-end data flow from affiliate link click through purchase completion.

System Testing:

Comprehensive validation of complete affiliate tracking workflow in staging environment matching production configuration. Includes cross-browser, security, and performance testing.

User Acceptance Testing:

Marketing team validates feature meets business requirements with real influencer scenarios. Product team confirms UI feedback meets design specifications.

## 4.2 Testing Types

Functional Testing:

Validate all acceptance criteria including cookie creation, persistence, attribution, and UI feedback mechanisms. Verify positive and negative test scenarios.

Security Testing:

Test cookie manipulation, XSS injection, SQL injection, and other attack vectors. Validate HttpOnly and Secure flags prevent unauthorized access.

Compatibility Testing:

Verify functionality across browsers including Chrome, Firefox, Safari, Edge, iOS Safari, and Chrome Android. Test on Windows, macOS, iOS, and Android platforms.

Regression Testing:

Ensure existing checkout flow, cart functionality, and user authentication remain unaffected by new affiliate tracking code.

# 5. Test Environment

| Component | Details |
| --- | --- |
| Application URL | https://staging.saucedemo.com |
| Browsers | Chrome 120+, Firefox 121+, Safari 17+, Edge 120+ |
| Operating Systems | Windows 11, macOS 14+, iOS 17+, Android 13+ |
| Test Data | 20 test affiliate IDs, 5 test user accounts, product catalog |
| Database | PostgreSQL 15.x (staging instance with read access) |
| Test Tools | Playwright, Chrome DevTools, Postman, BrowserStack |

# 6. Entry and Exit Criteria

## 6.1 Entry Criteria

- Feature development completed and deployed to staging environment

- Technical documentation including API specifications and cookie schema provided

- Test environment configured with database access and monitoring tools

- Test data including affiliate IDs and test accounts created

- All P0 and P1 bugs from previous sprints resolved

- Unit testing completed with 80 percent minimum code coverage

## 6.2 Exit Criteria

- All critical and high priority test cases executed and passed

- Zero P0 severity defects remaining open

- All P1 defects either resolved or deferred with stakeholder approval

- 95 percent test case pass rate achieved

- Security testing completed with no high or critical vulnerabilities

- Performance metrics within acceptable thresholds with less than 100ms overhead

- User acceptance testing completed with marketing team sign-off

- Test summary report completed and distributed to stakeholders

# 7. Test Scenarios

## 7.1 Priority Classification

| Priority | Description |
| --- | --- |
| P0 - Critical | Core functionality that must work for feature to be usable. Blocks release if failing. |
| P1 - High | Important functionality that should work but has workarounds. Should be fixed before release. |
| P2 - Medium | Nice to have functionality. Can be deferred to next release if needed. |
| P3 - Low | Minor issues or edge cases. Can be addressed in future iterations. |

## 7.2 Detailed Test Scenarios

# 8. Risk Analysis

| Risk | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- |
| Cookie not persisting 30 days | High | Medium | Comprehensive persistence testing across browsers. Early detection in staging. |
| Incorrect attribution leading to revenue loss | High | Low | End-to-end validation with database verification. API payload inspection. |
| Security vulnerabilities in cookie handling | Critical | Medium | Dedicated security testing phase. Penetration testing by security team. |
| Browser compatibility issues | Medium | Medium | Test on all major browsers early. Use BrowserStack for comprehensive coverage. |
| Performance degradation on high traffic | Medium | Low | Load testing with concurrent users. Monitor database query performance. |
| Unclear requirements for edge cases | Medium | High | Document questions early. Schedule requirements clarification meeting with stakeholders. |

# 9. Defect Management

## 9.1 Severity Classification

| Severity | Definition | Examples |
| --- | --- | --- |
| P0 - Blocker | Feature completely broken, no workaround | Cookie not created at all, purchase fails with affiliate cookie present, security breach |
| P1 - Critical | Major functionality affected, limited workaround | Cookie expires after 15 days instead of 30, incorrect affiliate ID in database |
| P2 - Major | Functionality partially works, workaround available | Banner not showing on specific browser, cookie works on desktop but not mobile |
| P3 - Minor | Minor issue, minimal user impact | Banner styling slightly off, console warning messages, typo in banner text |

## 9.2 Defect Workflow

Defects will be logged in JIRA with the following information: detailed description, steps to reproduce, expected vs actual results, severity classification, test environment details, screenshots or videos, and browser or device information.

P0 defects require immediate triage and daily status updates. P1 defects must be triaged within 24 hours. P2 and P3 defects will be reviewed in weekly triage meetings.

All defects must be verified in staging environment before marking as resolved. Regression testing will be performed for P0 and P1 fixes.

# 10. Test Schedule

| Phase | Activities | Duration |
| --- | --- | --- |
| Test Planning | Requirements analysis, test plan creation, test case design, test data preparation | 3 days |
| Environment Setup | Staging environment configuration, test tool setup, database access verification | 1 day |
| Functional Testing | Execute P0 and P1 test cases, log defects, verify fixes, update test results | 5 days |
| Security Testing | XSS testing, SQL injection, cookie manipulation, penetration testing | 2 days |
| Cross-Browser Testing | Test on Chrome, Firefox, Safari, Edge, mobile browsers using BrowserStack | 2 days |
| Performance Testing | Load testing, concurrent user scenarios, database query performance analysis | 2 days |
| Regression Testing | Verify existing checkout flow unaffected, re-test critical paths, automation suite execution | 2 days |
| UAT | Marketing team validation, business requirements verification, stakeholder sign-off | 3 days |
| Test Reporting | Final test report creation, metrics compilation, lessons learned documentation | 1 day |
| Total Duration |  | 21 days |

# 11. Test Deliverables

- Test Plan Document (this document)

- Detailed Test Cases in JIRA with execution results

- Automated Test Scripts (Playwright repository)

- Defect Reports with severity classification and reproduction steps

- Test Execution Report with pass/fail metrics

- Test Summary Report with recommendations

- Security Testing Report from penetration testing

- Performance Testing Report with metrics and benchmarks

- UAT Sign-off Document from marketing team

# 12. Roles and Responsibilities

| Role | Name/Team | Responsibilities |
| --- | --- | --- |
| Test Lead | Senior QA Engineer | Test plan creation, test strategy, team coordination, stakeholder communication |
| QA Engineers | QA Team (2 engineers) | Test case execution, defect logging, test automation development |
| Development Team | Engineering Team | Bug fixes, code changes, unit test development, technical support |
| Product Owner | Product Team | Requirements clarification, acceptance criteria validation, prioritization decisions |
| Marketing Team | Marketing Department | UAT execution, business validation, final approval |
| Security Team | InfoSec Team | Security review, penetration testing, vulnerability assessment |

# 13. Open Questions for Stakeholders

Cookie Overwrite Behaviour:

If a user clicks multiple affiliate links (e.g., Link A then Link B), should the cookie update to the most recent affiliate ID or retain the first one? This impacts attribution logic and influencer compensation.

Cookie Declined and not Accepted:

If a user declines all cookies while visiting saucedemo

Influencer Name Resolution:

How is the Influencer Name displayed in the banner derived from the affiliate ID? Is there a mapping API or database table that needs integration?

Affiliate ID applied but the Influencer name missing then what happens in the UI

Mult Referrals and Case Sensitive Query Parameters:
How does the page behave when user loads with multiple valid query parameters ex - ?ref=QA_INFLUENCER&PROD_INFLUENCER

Will the page load when there is mismatch in the case ex - ?ref=qa_influencer or ?ref=QA_Influencer

Analytics and Reporting:

Is there a dedicated analytics dashboard for tracking affiliate performance? Should we validate data appears correctly in this system?

Failed Transaction Handling:

If a purchase fails (payment declined, timeout, etc.), should the affiliate attribution attempt be logged for analytics or discarded?

Cookie Domain Scope:

Should the cookie be domain-level (*.saucedemo.com) or path-specific? This affects subdomain access if the site uses multiple domains.

# 14. Approval and Sign-off

This test plan has been reviewed and approved by the following stakeholders:

| Name | Role | Signature / Date |
| --- | --- | --- |
|  | Test Lead |  |
|  | Product Owner |  |
|  | Engineering Manager |  |